User Acceptance Testing (UAT) Template

| Date | [DD Month YYYY] |
| --- | --- |
| Team ID | [Team ID] |
| Project Name | Automated Network Request Management in ServiceNow |
| Maximum Marks |  |

Project Overview:

Project Name: Automated Network Request Management in ServiceNow

Project Description: A ServiceNow solution in which users submit network service requests through the Network Request catalog item, with dynamic fields and pre-filled requester details. The Network Request Automation flow creates a Database Tables record, generates an email notification record, requests approval and updates the approval status; the Network Team closes the catalog task.

Project Version: 1.2 (development instance build — screenshot evidence and project links added)

Testing Period: [Start Date] to [End Date]

Testing Scope:

Features: Network Request catalog item; variables and Requester Information variable set; UI Policy 'Show existing ID field'; Flow 'Network Request Automation' (trigger, Get Catalog Variables, Create Record, Send Email, Ask For Approval, approval condition, Approved/Rejected updates); Approval Request relationship; outbound email; catalog task closure.

User stories USN-1 to USN-12; requirements FR-1 to FR-9 (see Solution Requirements and User Stories documents).

Testing Environment:

URL/Location: https://dev427931.service-now.com — ServiceNow Personal Developer Instance (development environment, not production). Project repository: https://github.com/pavan-kalyan-pk-2646/servicenow-network-request-automation.git. Project demo: https://drive.google.com/drive/folders/1PAaBuybnLuN8JptoJ27fXBuDrTUFdcjM?usp=sharing

Credentials (if required): Not included in this document for security. Tests used the System Administrator account; credentials are held by the project owner.

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-01 | Catalog item availability | 1. Open the Service Portal / Service Catalog 2. Locate 'Network Request' | Item available with description 'Network Services Request'; form opens. | Network Request shown in Popular Items with 'Network Services Request'; form opens at Network > Network Request. | Pass |
| TC-02 | Request submission | 1. Fill all variables 2. Order Now | Request record generated with a request number. | My Requests lists REQ0010004, REQ0010003 and REQ0010002 for Network Request. | Pass |
| TC-03 | Existing-ID field shown for Existing | 1. Select Type of Connection = Existing | 'Enter your existing id' becomes visible. | Field visible when Existing is selected. | Pass |
| TC-04 | Existing-ID field hidden for New | 1. Select Type of Connection = New | 'Enter your existing id' is not shown. | Field not shown when New is selected. | Pass |
| TC-05 | Variable set: Email and User Name auto-population | 1. Select the user in Opened on behalf of 2. Observe Email and User Name | Email and User Name are populated from the referenced user. | Reported as populated by the tester; no screenshot captured (Screenshots 2 and 3 show the fields before a user is selected). | Requires Verification |
| TC-06 | Variable set: Phone Number auto-population | 1. Select the user 2. Observe Phone Number | Phone Number is populated when the user record holds a phone value. | Phone Number did not populate for the System Administrator account. | Requires Verification |
| TC-07 | Flow trigger on catalog item request | 1. Request the item / run a flow test 2. Open the execution | Flow starts on the Service Catalog trigger. | Trigger 'Service Catalog'; execution shows 'Catalog Item Requested' (Test Run — Completed). | Pass |
| TC-08 | Get Catalog Variables | 1. Open the execution 2. Expand step 1 | Step completes and outputs the submitted variable values. | Completed in 98 ms; output pills defined for all variables. Output values not shown in the screenshots. | Requires Verification |
| TC-09 | Create Record stores submitted values | 1. Open the records created by the flow 2. Compare with the submitted form values | Each field holds the value entered on the form. | Records created by the flow hold the literal variable names (address, mobile_number, requested_for, total_amount, mode_of_payment, type_of_connection) and Database Number = 'Trigger → Service Catalog → Requested It…'. | Fail |
| TC-10 | Email record generation and content | 1. Open System Logs → Emails 2. Open the generated email | Email record with subject 'Network Request Received - Pending Approval', configured body and recipient. | Email record generated (Target DAT0001016, Flow Designer source); subject, body and recipient populated; Type send-ready. | Pass |
| TC-11 | External email delivery | 1. Check the recipient inbox 2. Check the email log | Email delivered to the recipient inbox. | Not verified. Record remains send-ready; Email Log has no entries; owner reports that no active SMTP account is configured. | Requires Verification |
| TC-12 | Ask For Approval | 1. Approve as System Administrator 2. Open the execution | Approval requested; flow continues after the decision. | Step 4 Completed; flow resumed at 21:58:24 after the decision. | Pass |
| TC-13 | Approval condition evaluation | 1. Inspect 'If Request is Approved' | Condition evaluates True when approved. | Evaluated — True. | Pass |
| TC-14 | Approved branch record update | 1. Inspect step 6 2. Open the Database Tables list | Approval Status = Approved. | Step 6 Update Record Completed. Record DAT0001015 was observed with Approval Status = Approved (owner observation); a flow-created record with Approval Status = Approved is visible in Screenshot 8. | Pass |
| TC-15 | Rejected branch record update | 1. Reject the approval 2. Open the record | Else branch runs and Approval Status shows Rejected. | Not executed (Else and step 8 Not Run in the test run). | Not Tested |
| TC-16 | Approval Request related list | 1. Open a Database Tables record 2. Open the related approvals list | Only approvals with matching source_table and document_id are listed. | Not executed. | Not Tested |
| TC-17 | Catalog task closure | 1. Open SCTASK0010008 2. Set State = Closed Complete | Task saved with State Closed Complete. | SCTASK0010008 is Closed Complete (changed from Pending on 2026-10-19 08:14:33); linked to RITM0010004. | Pass |
| TC-18 | Mandatory-field validation | 1. Leave mandatory fields blank 2. Order Now | Submission blocked with messages. | Not executed. Six variables are marked mandatory (*) on the form. | Not Tested |
| TC-19 | Mobile number format validation | 1. Enter letters or a wrong length 2. Order Now | Invalid number rejected. | Not executed. | Not Tested |
| TC-20 | Existing ID required for Existing | 1. Select Existing 2. Leave the existing id blank 3. Order Now | Submission blocked. | Not executed. The UI Policy action sets Mandatory = Leave alone, so the field is not made mandatory. | Not Tested |
| TC-21 | Access control on Database Tables | 1. Log in as a non-admin user 2. Try to read or edit a record | Unauthorised access prevented. | Not executed. No ACLs are listed for u_database_table. | Not Tested |
| PT-01 | Catalog form load time | 1. Open the form 5 times 2. Record load time | Form loads within an agreed target. | Not measured. | Not Tested |
| PT-02 | Flow step durations | 1. Read state and duration of each step in the execution | Duration recorded for each automated step. | One test run: Get Catalog Variables 98 ms; Create Record 152 ms; Send Email 925 ms; Ask For Approval 2155 ms; If 288 ms; Update Record 288 ms; flow statistics 3633 ms. Single observation, not a load test. | Pass |
| PT-03 | Multiple submissions | 1. Submit several requests in quick succession | Each request processed without errors. | Not executed. | Not Tested |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-01 | Phone Number in the Requester Information variable set did not populate for the System Administrator account. | 1. Open Network Request 2. Opened on behalf of = System Administrator 3. Observe Phone Number | Medium | Open | Email and User Name populate. Check whether the user record has a phone value and how the variable is populated. |
| BG-02 | Notification email is generated but not delivered; the record stays send-ready and the Email Log is empty. | 1. Submit a request 2. Open System Logs → Emails 3. Check Type and Email Log | High | Open | Owner reports no active SMTP account. Configure and validate an SMTP account, then retest TC-11. |
| BG-03 | Create Record stores literal variable names (e.g. 'address', 'mobile_number') and the trigger pill path in Database Number instead of the submitted values. | 1. Run the flow for a request 2. Open the Database Tables list 3. Compare field values with the form | High | Open | Recommended fix (not yet applied or retested): re-map each Create Record field with the matching data pill from step 1 (Get Catalog Variables), decide the source for Database Number, publish the flow and retest TC-09. See the Create Record mapping review in the Project Report (Section 4.3.7.1). |
| BG-04 | No access controls (ACLs) are listed for the custom table u_database_table. | 1. Open System Definition → Tables → Database Tables 2. Open the Access Controls tab | Medium | Open | Define read/write/create/delete ACLs for appropriate roles and test with a non-admin user (TC-21). |
| BG-05 | Approval Status is a free-text String; observed values are inconsistent (Pending, Approved, requested). | 1. Open the Database Tables list 2. Compare Approval Status values | Low | Open | Convert to a Choice field (Requested / Approved / Rejected) or align the values written by Ask For Approval and Update Record. |
| BG-06 | The list filter 'Database Number >= DAT0001015' does not select records by DAT number, because Database Number is a custom String field and DAT numbers are stored in the Number field. | 1. Open the Database Tables list 2. Apply Database Number >= DAT0001015 | Low | Open | Filter on the Number field instead. This filter is not evidence that records are missing or that approval failed. |

Sign-off:

Tester Name: [Name of Tester]

Date: [Date of Test Completion]

Signature: [Tester's Signature]

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.